## Slide 1: Project and Team Management
Arnold Pears
Co-teaching: Hung Pham-Ngoc

## Slide 2: Intent of Software Engineering
Understand the problem space
What to solve?
What defines the solution envelope?
How should we work?
Involves aspects of
Ideation to explore the space
Develop several parallel designs
Converge on an agreed design after 2-3 weeks
Sustainable development considerations

## Slide 3: Intent of Software Engineering
Work practices to improve
timeliness of delivery
reliability
integration
maintainability and upgrade
Involves aspects of
requirements negotiation
effort estimation and management
product usability
correctness and safety
ethical considerations

## Slide 4: Traditional SE
Heavy focus on technologies and processes
requirements documentation
design documents with acceptance tests
implementation process control
  decomposition and analysis
  specification of the system and testing
  production timelines and teams
  productivity and quality metrics
Examples
Waterfall model, Iterative Model, Rapid Prototyping, V-model

## Slide 5: Group exercise
Requirements analysis.
What is the problem to be solved? May involve modelling the
  environment,
  robot,
  sensors.
System modules (brainstorm)
  Overview Diagram
  Functional description
Communication protocols
  Which modules communicate?
  What data is communicated?
  What protocols will be needed?

## Slide 6: Group exercise
Outline of implementation process control
    decomposition and analysis
    specification of the system and testing
    production timelines and teams
    productivity and quality metrics

## Slide 7: Short development cycle projects
Recent work on re-factoring during implementation have resulted in some groups advocating Agile design and software development
Agile Alliance
Placing a focus on
responsiveness to change
factoring in the customer and other stakeholders
rethinking the monolithic approach to S/W development

## Slide 8: Teamwork
Managing a project is about more than the technical content Getting a team to work well involves
clear communication
commitment (sometimes called "buy in")
flexible and accountable process
Some desirable practices include
don't let conflict hide in the background
face and address passivity
make objectives explicit and documentable

## Slide 9: Group Exercise – Teamwork Role-Play
Your team consists of between four and six participants for the teamwork role-play exercise.
The objective of the session is to attempt to understand and act out some team scenarios and reflect on what strategies can be used to deal with situations that arise in teamwork.

## Slide 10: Group Exercise – Teamwork Role-Play
Scenario 1 - Team Goals
Your team has just formed, and during the first meeting you have been asked to elect a team leader, and discuss initial plans and work schedules for the project. As the discussion about the project progresses the topic shifts from discussing the technical aspects of the project, to who will be the team leader, and what final grade the team should aim for.
Spend a few minutes role-playing around this question using the roles and characters you have been given.

## Slide 11: Group Exercise – Teamwork Role-Play
Scenario 1 - Team Goals
Reflection
What happened in the discussion?
What power strategies were used?
Did any character dominate, or influence the outcome? How?
What grade did the team decide to aim for? Why? How did you reach that decision?

## Slide 12: Group Exercise – Teamwork Role-Play
Scenario 2 - Project progress
After about four weeks of the project things are starting to feel very disorganised. No-one really knows what anyone else is doing, and project progress is hard to measure. The team leader (see scenario 1) has called everyone to a meeting to discuss the situation, and to sort out how to solve the problems the team is experiencing.
Spend a few minutes role-playing around this question using the roles and characters you have been given.

## Slide 13: Group Exercise – Teamwork Role-Play
Scenario 2 - Project progress
Reflection
What decisions were reached?
What were the hardest aspects of the situation to deal with?
What might have been done differently?

## Slide 14: Group Exercise – Teamwork Role-Play
Scenario 3 - Freeloader
Reflection
What did you discuss?
What strategies were suggested in order to deal with the problem?
Was consensus reached?
To what extent do you believe the suggested strategies will really work and result in change?

## Slide 15: Group Exercise – Teamwork Role-Play
Scenario 3 - Freeloader
The team is now more than half way through the development cycle, and it appears that some of the team members are hardly ever present on campus. The members who have not been present are out of contact and unsynchronised with the rest of the team.
Spend a few minutes role-playing around this question using the roles and characters you have been given.